Purple Line Functional Master Plan Advisory Group
Meeting Agenda:




Tuesday, April 28, 2008 @ 7:00 PM



M-NCPPC Montgomery County Office (Auditorium)

8787 Georgia Avenue

Silver Spring, MD 20910
Schedule Update (5-10 Minutes)
We will spend a few minutes bringing everybody up to date on the status of several items related to the schedule. As of this writing (April 11, 2009), this is the latest with respect to the schedule:
The MTA held a project team meeting on March 20, 2009. These meetings are held every 3-4 months by the MTA Project Team to brief the staff of the various jurisdictions involved in Purple Line planning. Highlights of the meeting included the following:

· The selection of the LPA is anticipated to occur this spring or shortly thereafter.
· The New Starts submission is scheduled for Fall 2009.

· Preliminary Engineering and the Final Environmental Impact Statement are scheduled for completion in Spring 2011.

· The MTA has completed draft White Papers on single tracking, vehicle technology, and the potential use of the Guideway by other buses. We have submitted comments on these draft documents and expect the final documents to be available soon – although we are not sure they will be available when we meet on 04/28/09. The MTA has not released a Draft White Paper on the tunnel analysis. 

We may have updated information by the time we meet and if so, we will certainly pass that information on at the meeting.

Bethesda South and Lyttonsville Stations (30-45 minutes)
MTA, WMATA, and DOT are working on design of the Bethesda South entrance that will serve both the Purple Line and the Metrorail Red Line. We have asked Margaret Rifkin of our Urban Design staff to begin to take a look at some of the issues related to this important area. Margaret has conducted a preliminary review and we thought it would be good to get MPAG feedback on some of the design issues related to access and activity along Elm Street. This session will not focus on the tail tracks and other issues related to the plaza area – the focus will be more on station access and how the different levels (street, Purple Line platform, and Red Line platform) relate to one another. We also have a plan view of the Lyttonsville Station area developed by the MTA Project Team that we would like to share with you and discuss.
Functional Plan Format (15-20 minutes)
We have an idea at this point of the format of the Functional Plan and would like to run a sample by you for comment. Our purpose is to get an idea of the extent to which the layout is clear and conveys what the Purple Line is and where it goes. 

Master Plan and Development Review Activity Along The Purple Line (5-10 Minutes)

The staff believes it would be beneficial if we took a few minutes at each meeting to bring you up to date on the Master Plan and Development Review activity along the corridor. It is not our intent to get into the details of a specific project or plan but to simply let you know the status of the projects and plans and (in subsequent meetings) if the status has changed in any way.
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